Date:10/2/2017

1. Project Members:

* Nicholas Bennett (NB)
* Jordan Mays-Rowland (JMR)
* Justin Yirka (JY)

1. Accomplishments for the week -- and which team members participated/contributed

* Group meeting 9/25 and 10/2 – NB, JMR, JY
* Met with Dr. Bulut 9/26. – NB, JMR, JY
* Drafted status report - JY
* Received Estimote beacons 9/27
* Presented and received feedback on requirements specification.  
  Finalized requirements. – NB, JMR, JY
* Began and ended sprint ‘0’, from 9/25 to 10/2. Created some simple GUI and experimented with Bluetooth in Swift and Android. – NB, JMR
* Picked user stories and issues for sprint ‘1’ – NB, JMR, JY
* Outlined user stories and issues in Github - JY

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Discuss Sternheimer award proposal on 10/9 - all
* Finish first user stories (Implement user sign-in, and scan for any BLE devices in range) by 10/9. – JY signin, JMR iOS, NB Android
* Research Estimote tags and how to implement iBeacon vs Eddystone protocols.  
  Stand-up meeting on 10/5 to discuss. - all
* Continue to work on user stories including logging beacon observations and presenting a map of those observations as possible, with goal of presentable work by 10/16 - all

1. List of issues, problems, or concern(s)

* Decided to push creating timeline to 10/9, because we still to need research Estimote protocols to understand level of difficulty.