Date: 10/23/17

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments for the week -- and which team members participated/contributed

* Met with Dr. Bulut 10/17 - JY, JMR, NB
* Group meeting 10/23 - JY, JMR, NB
* Submit status report 10/16 and 10/23 - JY
* iOS - JMR:
  + Cleaned up GUI from last time
* Android - NB:
  + Pair and unpair is working, but not persistently (forgets on quit)
  + Implemented passive scanning (still need to make start automatically on startup)

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Group Meeting 10/24 - JY, JMR, NB
* Catch-up on features we are behind on for iteration due on 10/24. (details in meeting notes)  
  The catch-up will be due on 10/30
  + Sign in / sign out iOS - JY
  + iOS and Android: Filter scanning based on UUID - J,N
  + iOS: Pair / unpair - J
  + iOS and Android: Be able to name my tags - J, N
  + Android and iOS: make pair/unpair persistent (file storage) - J,N
  + iOS and Android: Store observations persistently. - J,N
  + iOS and Android: Display map - J, N
* Finish other features by 10/30 (pending approval by Dr. Bulut on 10/24)
  + Order new beacons - JY (Plan due 10/24)
  + Order an iPhone - JY (Plan due 10/24)
  + iOS and Android - passive scanning - J, N
  + Batch Upload observations to server - JY

1. List of issues, problems, or concern(s)

* Finding more time to commit to project - JY, JMR
  + Solution: More clear deadlines and deliverables.  
    Use group meetings to define parameters of deliverables, not of whole app. This way we do smaller pieces of design every week.