Date: 12/5/17

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments for the week -- and which team members participated/contributed

* Group meeting 11/27 - NB, JMR, JY
* Meeting with Dr. Bulut 11/28 - NB, JMR, JY
  + Discussed long-term plans and goals.
  + Dr. Bulut says we can meet with VCUPD next semester, given we have working prototype.
* Setup database automated maintenance/pruning - JY
* Bluetooth tags ordered from China have arrived. In working order.
* Sent Dr. Bulut order form for Raspbery Pis - JY

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Integrate the new bluetooth tags with Android and iOS - NB, JMR. Due 12/4.  
  Currently behind.
* Demo, presentation, and review with Dr. Bulut prior to end of semester (12/15). - JY will plan presentation.
* Submit specification, design, and slides on blackboard by 12/14 - JY
* Finish implementing required features (ex. “heatmap”) on iOS - JMR
* Finish implement required features (ex. “heatmap”) on Android - NB

1. List of issues, problems, or concern(s)

* End of semester work is piling up.  
  Having difficulty scheduling meetings with group members to ensure everything is finished on time.