Date: 2/12/18

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments ~~for the week~~ so far this semester -- and which team members participated/contributed

* 4x Group meetings - NB, JMR, JY
* 3x Meetings with Dr. Bulut - NB, JMR, JY
* Meeting with VCUPD 1/18 - JY, NB
* Cleaned up Firebase - JY, NB
* Set up Raspberry Pi “fixed scanners.” Used Python and Unix programming - JY
* Cleaned up Android app. Nearly done (except for GUI) - NB

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Poster: Due in late February
* Tests on ethics: Late February
* Team beta test of app - Due 2/15
* 6-person beta test - into late February
* “large”-beta test - March

1. List of issues, problems, or concern(s)

* VCUPD had no specific requests. They said to come back at the end of the semester with results from our testing.  
  So, we’re struggling with Dr. Bulut to define any other well-motivated requirements.
* Jordan is having trouble getting iOS app to run correctly in background. He is continuing to work with Dr. Bulut on this.