Date: 10/10/2017

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments for the week -- and which team members participated/contributed

* Group meeting 10/10 - NB, JY
* Continued work on first iteration - NB, JY, JMR
* Concluded that Estimotes are locked into Estimote SDK - JY, NB

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Draft Sternheimer proposal - JY - due at team meeting 10/12
* Edit and submit final proposal - NB, JMR, JY - due 10/13 at noon
* First sprint due - NB, JMR, JY - 10/15

1. List of issues, problems, or concern(s)

* Missed group meeting 10/9, as JY was sick
* JMR unable to make hastily scheduled makeup meeting 10/10

* Estimotes are locked into Estimote SDK (which costs money), and so we’ll have to order additional beacons.
* iOS development difficult because JMR is only member with mac.  
  JY still trying to virtualize Mac OS on his machine.