Date: 10/16/17

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments for the week -- and which team members participated/contributed

* Group Meeting 10/12 - NB, JMR, JY
* no meeting 10/13 w/ Dr. Bulut. No updates this week.
* Group Meeting 10/16 - JMY, JY
* Drafted Sternheimer proposal for review 10/16 - JY
  + Finalized (and submitted) Sternheimer proposal - JY, JMR, NB
* After many troubles running Mac OS on Windows Machine, JY asked Dr. Bulut for card access to Mac lab on 10/16. Access granted, so can help with iOS dev in future. - JY
* First sprint:
  + Completed Android sign-in/sign-out - JY
  + Completed initial iOS BLE scanning - JMR
  + (NB unable to attend meeting 10/16. Will check-in 10/17 if possible)

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Submit 1st prototype to Dr. Bulut 10/17
* Decide on milestones/user stories for 2nd iteration by 10/21

1. List of issues, problems, or concern(s)

* Still need to identify new supplies for BLE tags, since Estimotes require payment for SDK use.
  + Dr. Dahlberg said he contacted Estimote about exception for education.