Date: 11/6/2017

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments for the week -- and which team members participated/contributed

* Met with Dr. Bulut 10/31 - JY, JMR, NB
* Group meeting 11/6 - JY, JMR, NB
* Submitted status report 11/6 - JY
* Ordered new iPhone for testing - JY
* Began work on Sternheimer presentation - JY
* Researched BLE tags (JY), discussed options as group (JY, JMR, NB)
* Learned more about iOS background tasks and asynchronous tasks - JMR
* Partially implemented Android upload - NB

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Contact manufacturers on Alibaba and order beacons - JY
* Finish initial database features on iOS - JMR
* Finish initial database features on Android - NB
* Finish cleaning up GUI on iOS and Android - JMR, NB

1. List of issues, problems, or concern(s)

* Trouble with authenticating database requests between Android and Firebase.  
  Will push code to Github, and NB/JY will troubleshoot this week.