Date: 3/2/18 (submitted 3/6)

1. Project Members:

* Nicholas Bennett - NB
* Jordan Mays-Rowland - JMR
* Justin Yirka - JY

1. Accomplishments ~~for the week~~ since the last status report -- and which team members participated/contributed

* 3x Group meetings - NB, JMR, JY
* 3x Meetings with Dr. Bulut - NB, JMR, JY
* Ordered and recieved additional Raspberry Pis. Total of 5 - JY
* Met with VCU IT and security to properly connect Raspberry Pis to network - JY
* Installed Raspberry Pis in Engineering building
* Ordered 81 additional beacons from manufacturer. This time with printed logo. - JY
* Nick significantly improved Android UI.  
  As Dr. Bulut might explain, the app is no longer just for programmers.  
  Fixed issues with permission requests, added confirmation dialogs, improved graphics - NB
* We are now able to distribute copies of the Android app to users with a simple URL - NB
* Jordan has continued work on the iOS app - JMR

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Poster demo on 3/13, Abstract draft due 3/16
* Final abstract due to Dr. Ward 4/3, Final poster due 4/10
* Planning to distribute our new set of beacons to users the week after spring break.
* Jordan is planning to have a ready-to-distribute iOS app (‘prototype’) the week after spring break. (Android prototype is already complete)
* At that point, prototypes will be complete. We will work with Dr. Bulut to collect any data or user feedback he would like, and to prepare any documentation.
  + We likely won’t introduce new features. We may if very motivated / it’s fun.

1. List of issues, problems, or concern(s)

* None, as long as iOS app is completed on time.