Date:9/22/2017

1. Project Members:

* Nicholas Bennett (NB)
* Jordan Mays-Rowland (JMR)
* Justin Yirka (JY)

1. Accomplishments for the week -- and which team members participated/contributed

* Group meeting Monday – NB, JMR, JY
* Met with Dr. Bulut Tuesday and discussed requirements – NB, JMR, JY
* Began setup of IDEs and repositories – NB, JMR
* Submitted order for Estimote Bluetooth Low Energy (BLE) beacons – JY
* Drafted status report - JY

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Finalize requirements specification with Dr. Bulut – 9/26
* Create storyboards and compare, selecting best designs –9/25
* Create timeline for semester – 9/25
* Begin first Agile sprint after meetings 9/25, 9/26

1. List of issues, problems, or concern(s)

* Still working out how best to communicate. (Email/Slack/Text, etc.)